# Audit History & Production Snapshots

This document chronicles the historical production-readiness audits of TRAK, specifically focusing on the state of the application before the Phase 0 hardening work commenced (commit 120ac62).

## Context

During development, the transition from prototype to application occurred iteratively. A formal production-readiness audit was conducted (Audit files/AUDIT_00_EXECUTIVE_SUMMARY.txt) to determine if the application was safe to deploy.

The audit returned a decisive verdict: “DO NOT DEPLOY TO PRODUCTION” with an overall maturity score of 2.5 / 10.

## Major Findings Snapshot

### 1. Data Layer Architecture

- Historical state: The entire database was a single, local JSON file (.data/trak-db.json) managed by a process-level mutex.

- Severity: CRITICAL (Blocker C1)

- Evidence: AUDIT_01_ISSUES_AND_FINDINGS.txt Finding A01.

- Why it mattered: A local JSON file cannot survive serverless deployments or multi-instance scaling. It lacks ACID transactions and would corrupt under concurrent multi-user activity.

- Remediation: The JSON store was permanently discarded. Replaced with PostgreSQL via Prisma ORM.

- Verification: Verified via prisma/schema.prisma provider and package.json dependencies.

### 2. Password Handling

- Historical state: All seeded and newly created users shared the exact same default password: DLUactsys360. Furthermore, this plaintext password was logged to the server console and returned in API responses.

- Severity: CRITICAL (Blocker C3 / A04)

- Evidence: Finding A04.

- Why it mattered: Trivial credential stuffing. Any user could guess any other user’s password.

- Remediation: Passwords are now hashed using bcryptjs with a cost of 12. Temporary passwords are generated cryptographically (randomBytes(18)), and the shared prototype password was completely eradicated.

- Verification: Verified via src/lib/auth/password.ts.

### 3. API Data Leakage

- Historical state: The GET /api/bootstrap endpoint returned the entire JSON database, including all users’ Direct Messages, notifications, and hidden activities, to any authenticated user.

- Severity: CRITICAL (Blocker C5 / A05)

- Evidence: Finding A05.

- Why it mattered: Severe data privacy violation. The client received a dump of all sensitive unit data.

- Remediation: The endpoint was rewritten. It now enforces a getScopedBootstrap(session) query that explicitly filters all returned arrays (activities, DMs) based on the requesting user’s ID.

- Verification: Verified via src/app/api/bootstrap/route.ts and src/lib/db/service.ts.

### 4. JWT Fallback Vulnerability

- Historical state: The application used a hardcoded fallback string for signing JWTs (trak-dev-secret-change-me-in-production-32b).

- Severity: CRITICAL (Blocker C4 / A03)

- Evidence: Finding A03.

- Why it mattered: Anyone knowing the hardcoded secret could forge administrator JWTs.

- Remediation: The application now refuses to boot in production if TRAK_SESSION_SECRET is missing, short, or matches the fallback string.

- Verification: Verified via scripts/check-prod-env.mjs.

### 5. Realtime Architecture

- Historical state: The application simulated real-time updates via a 30-second polling mechanism to the bootstrap endpoint.

- Severity: MEDIUM/HIGH (Performance blocker)

- Evidence: Audit Executive Summary.

- Why it mattered: Inefficient polling creates massive unnecessary server load and delays chat delivery.

- Remediation: A custom WebSocket server (server.ts) was written, utilizing ws and integrating with Redis Pub/Sub (ioredis) for multi-node scalability.

- Verification: Verified via server.ts and package.json.