# Current Production Status

This document provides a direct, honest assessment of where TRAK stands today regarding production readiness, distinguishing between what is built, what is verified, and what remains pending.

## Verified Complete

The following architectural foundations have been built, verified via codebase inspection, and proven capable of supporting a production workload: * Database Engine: PostgreSQL + Prisma is active. * Authentication Security: Opaque tokens (SHA-256) and bcryptjs password hashing are strictly enforced. * Data Privacy: API endpoints (like bootstrap) successfully scope data to the requesting user. * Environment Protection: The check-prod-env.mjs script actively protects against insecure deployments. * Realtime Infrastructure: WebSockets and Redis scaling logic are present in server.ts. * Unit Testing: 90/90 Vitest unit tests have been executed and confirmed passing.

## Working but not fully verified

The following systems exist in the codebase but lack the operational execution required to mark them “Verified”: * E2E Testing: Playwright tests exist (Historical 35/35 passing), but full execution against a live staging infrastructure was not verified during this phase. * Migrations: Prisma migrations exist, but their execution safety/rollback procedure during a live production data update remains unproven.

## In Progress

- UI Redesign: The application’s visual interface is currently undergoing a massive refactoring (ui-redesign branch). The application cannot be released to users until this visual transition (especially the Connect messaging pane decoupling) is complete.

## Remaining Production Gates

The following operational items genuinely block a final production release: 1. Staging Deployment: The application must be deployed to a Staging environment that mirrors Production (Vercel/AWS + PostgreSQL + Redis + S3). 2. User Acceptance Testing (UAT): Formal sign-off from the Digital Learning Unit stakeholders against the Staging environment. 3. Merge: The sync-main redesign branch must be cleanly merged back to main.

## Summary

TRAK is architecturally production-ready, but operationally blocked. The engineering work to secure the application is complete, but it cannot launch until the UI redesign finishes and standard deployment gates (Staging, UAT) are executed.