# Production Readiness Scorecard

This scorecard evaluates the current state of the application against standard production-readiness criteria.

| Area | Status | Evidence | Remaining Work |
| --- | --- | --- | --- |
| Application build | Pass | npm run build succeeds | None |
| TypeScript | Pass | npm run typecheck succeeds | None |
| Lint | Pass | npm run lint succeeds | None |
| Unit tests | Verified | Vitest runs (90/90 passing) | None |
| E2E tests | Unverified | Playwright config exists (historical pass) | Execute full suite against Staging |
| Authentication | Verified | Opaque tokens via SHA-256 DB verification | None |
| Authorization | Verified | RBAC middleware and scoped API endpoints | None |
| Password security | Verified | bcryptjs cost 12, random temp generation | None |
| Database | Verified | PostgreSQL via Prisma ORM | None |
| Migrations | Partial | prisma/migrations/ exists | Prove rollback safety |
| Storage | Partial | AWS S3 SDK implemented for uploads | Connect attachments UI needs backend wiring |
| Realtime | Verified | server.ts WebSockets with Redis Pub/Sub | None |
| WebRTC | Verified | Signaling via WebSocket | None |
| Environment validation | Verified | scripts/check-prod-env.mjs fail-closed logic | None |
| Production seeding | Verified | prisma/seed.ts blocks demo users | None |
| UAT (User Acceptance) | Unverified | No signed-off documentation found | Conduct formal UAT |
| Staging | Unverified | No staging URL/config documented | Deploy Staging environment |
| Deployment | Blocked | Awaiting completion of UI redesign | Merge sync-main and deploy |

## Overall Verdict

TRAK has successfully completed the engineering required for production deployment (Database, Auth, Security, Realtime). However, final release is currently blocked pending the completion of the ongoing UI Redesign phase, and operational gates (Staging deployment, UAT sign-off) must still be completed.