# Remediation Matrix

This matrix traces the primary vulnerabilities identified in the initial production audit (Audit files/AUDIT_01_ISSUES_AND_FINDINGS.txt) through to their current resolution in the repository.

| Historical Finding | Historical Risk | Remediation | Evidence | Current Status |
| --- | --- | --- | --- | --- |
| Data layer is a local JSON file (.data/trak-db.json) | Data corruption, no transactions, cannot scale across instances. | Eradicated JSON store. Integrated PostgreSQL via Prisma with formal schema migrations. | prisma/schema.prisma, package.json | Resolved |
| Shared default password (“DLUactsys360”) | Trivial credential stuffing; plaintext passwords logged to console. | Implemented bcryptjs hashing (cost 12). Replaced default password with cryptographically random temporary tokens. | src/lib/auth/password.ts | Resolved |
| Auth/JWT relied on hardcoded dev secret | Anyone could forge admin sessions if env variable was unset. | check-prod-env.mjs explicitly blocks startup if the fallback secret is detected or if secret is < 32 chars. | scripts/check-prod-env.mjs | Resolved |
| /api/bootstrap dumped entire DB to client | Severe data exposure; every user received every other user’s DMs. | Rewritten as a scoped endpoint utilizing getScopedBootstrap(session) to filter payloads. | src/app/api/bootstrap/route.ts | Resolved |
| Realtime achieved via 30s polling | High latency; severe performance bottleneck under load. | Replaced with custom WebSocket server integrating ws and Redis Pub/Sub (ioredis). | server.ts, src/lib/auth/rate-limit.ts | Resolved |
| No rate limiting | Susceptible to brute force and denial of service. | Implemented sliding-window rate limiter utilizing Redis (with memory fallback). | src/lib/auth/rate-limit.ts | Resolved |
| File uploads used temporary client Blobs | Evidence files were ephemeral and insecure. | Integrated AWS S3 SDK for durable object storage using presigned URLs. | package.json (@aws-sdk/client-s3) | Resolved |
| No environment safety rails | Accidental deployment of dev seeds or demo accounts to production. | Added check-prod-env.mjs and made prisma/seed.ts fail-closed in production if dev flags are active. | prisma/seed.ts | Resolved |