# Definitive Development Timeline

This document provides the authoritative chronological timeline of TRAK’s development phases.

## Phase 1 — Initial SPA to React

- Starting State: A raw text specification document (trakprototype.txt).

- Trigger: Project kickoff.

- Work Performed: Translated the text into a functional React Single-Page Application using Next.js. Mocked state using a local JSON file.

- Main Technical Changes: Established Next.js structure, Tailwind CSS configuration, and basic client-side routing.

- Main Product Changes: Created the Dashboard, Activities, and Messaging skeletons using the “Aztec/Saffron” brand palette.

- Evidence: trakprototype.txt, early commits featuring bg-aztec hardcoding.

- Result: A functioning, visual proof-of-concept.

- Led to: The realization that the architecture needed to support deeper features.

## Phase 2 — Second Prototype Integration

- Starting State: A functioning baseline React SPA.

- Trigger: Delivery of expanded requirements (trakprototype (3).txt).

- Work Performed: Extracted new features (Community, Broadcasts, Contacts) and merged them into the existing codebase without rewriting the foundation.

- Main Technical Changes: Expanded the local JSON mock database. Built complex UI state for Voice and Call interactions.

- Main Product Changes: The “Messaging” view evolved into a comprehensive “Connect” suite.

- Evidence: trakprototype (3).txt, src/components/messaging/.

- Result: A feature-complete frontend that lacked a real backend.

- Led to: The necessity of a full-stack transition to handle the complex data requirements.

## Phase 3 — Full-Stack Transition

- Starting State: A complex frontend attempting to manage massive state via a mocked local JSON file.

- Trigger: Unmanageable complexity and the impossibility of scaling.

- Work Performed: Introduced PostgreSQL and Prisma ORM. Replaced 30-second polling with a custom WebSocket server.

- Main Technical Changes: Wrote Prisma schema migrations, Next.js API route handlers, and a Node.js server.ts WebSocket implementation integrating Redis Pub/Sub.

- Main Product Changes: Data persistence became permanent. Live messaging became truly realtime.

- Evidence: prisma/schema.prisma, server.ts.

- Result: An application capable of persisting data and handling concurrent users.

- Led to: A production audit to verify if this new backend was actually secure.

## Phase 4 — Production Hardening

- Starting State: A full-stack application with severe prototype-era security flaws (e.g., shared passwords, data-dumping APIs).

- Trigger: A formal Production Readiness Audit scoring 2.5/10.

- Work Performed: Eradicated plaintext passwords. Implemented bcryptjs and Opaque Session Tokens. Scoped all API endpoints. Built CI/CD test gates.

- Main Technical Changes: Replaced JWT fallback with SHA-256 database token verification. Wrote scripts/check-prod-env.mjs. Wrote 90 Vitest unit tests.

- Main Product Changes: Secure, role-based user authentication.

- Evidence: Audit files/AUDIT_01_ISSUES_AND_FINDINGS.txt, src/lib/auth/session.ts.

- Result: An architecturally secure, production-ready backend.

- Led to: The realization that the UI code was brittle and holding back further iteration.

## Phase 5 — UI Redesign

- Starting State: A secure backend powering a rigid, hardcoded UI that lacked Dark Mode or mobile ergonomics.

- Trigger: The need for a scalable Design System.

- Work Performed: Branched to ui-redesign / sync-main. Migrated hardcoded colors to semantic tokens (bg-surface). Redesigned mobile navigation and dashboard grid.

- Main Technical Changes: Built ThemeContext.tsx, rewrote tailwind.config.ts, decoupled the massive Messaging.tsx component.

- Main Product Changes: Added Light/Dark/System theme toggles. Replaced flat mobile navigation with an ergonomic Floating Action Button layout.

- Evidence: Uncommitted working tree on sync-main, src/app/globals.css.

- Result: Ongoing semantic migration of all UI components.

- Led to: The current state of the repository, awaiting final merge and Staging deployment.