# Phase 04 — Production Hardening & CI/CD

## Context

With the PostgreSQL database and WebSocket server in place, the application was technically functional as a full-stack system, but it still lacked the security boundaries and operational resilience required for deployment.

## Starting Point

The application still possessed lingering insecure practices from the prototyping phase, such as shared default passwords, hardcoded JWT secrets, and a lack of automated testing or environment checks.

## Trigger

Continuing the execution of the Audit Remediation Plan (specifically Phase 4: Production Hardening), it was necessary to secure the application boundaries before any real user data could be introduced.

## Work Performed

- Authentication Overhaul: I implemented secure session-based authentication using jose for JWTs and bcrypt for password hashing. The “mock roster” login was completely replaced by a secure credential flow.

- Endpoint Security: The public RSVP endpoint was secured using a cryptographic rsvpTokenHash generated by the database, closing a major injection vulnerability.

- Storage Integration: File attachments were migrated from temporary client-side blobs to AWS S3 via presigned URLs.

- CI/CD & Testing: I configured Vitest for unit testing and Playwright for End-to-End (E2E) testing. A GitHub Actions CI pipeline was established (evidenced by commits fixing Prisma generation in CI).

- Environment Configuration: I enforced strict .env loading and created scripts (check-prod-env.mjs) to ensure the application fails to boot if critical secrets are missing.

## Product Changes

Users now experienced a standard, secure login flow. They were forced to change their default passwords upon first login. RSVP links became secure, single-use tokens.

## Git Evidence

- Commit 508f3a9 fix: add logout option to set password flow

- Commit 5ba6558 fix(ci): add dummy DATABASE_URL

- Commit c3bd62c chore: harden local development environment

## Result

The application achieved a production-ready security posture, fulfilling the critical requirements outlined in the initial audit.