# Phase 0B — E2E / Test Environment

## Objective

Establish an automated environment capable of simulating complete user journeys (End-to-End testing) against a running instance of the application.

## Starting Condition

Testing was entirely manual. No automated browser testing existed.

## Work Performed

- Playwright: Installed and configured (playwright.config.ts) as the E2E framework.

- Test Specifications: Created the e2e/ directory containing test suites for:

  - Authentication flows (auth.spec.ts)

  - Login boundaries (login.spec.ts)

  - Password resetting (set-password.spec.ts)

  - Accessibility checks (accessibility.spec.ts)

  - Application health (health.spec.ts)

## Files/Areas Involved

- package.json

- playwright.config.ts

- e2e/ directory

## Verification

The testing framework is fully present in the repository. Historical evidence suggests 35/35 tests were passing.

## Result

Phase 0B is Functionally Complete in terms of test writing and configuration.

## Remaining Issues

While the tests exist, verifying their current execution requires spinning up a dedicated test environment (Database, Redis). The pipeline execution of these tests against a Staging environment was not definitively verified during this audit.