# Current Production Status

This document provides a brutally honest assessment of TRAK’s current deployment readiness, distinguishing between completed engineering, verified testing, and operational roadblocks.

## 1. Engineering Status (Complete)

The architectural engineering required to support a production workload is complete. * Backend: PostgreSQL database and Prisma ORM are fully integrated. * Security: Opaque Session Tokens, bcrypt hashing, and scoped APIs are actively securing the application. * Realtime: WebSockets and Redis Pub/Sub scaling are implemented. * Safety: Automated environment gates (check-prod-env.mjs) are configured to fail-closed on insecure deployments.

## 2. Verification Status (Partial)

- Unit Tests: Verified. 90/90 Vitest tests are actively passing, proving the underlying security and RBAC logic.

- E2E Tests: Written but Unverified. The Playwright suites exist, but their execution against a live staging environment has not been verified during this documentation phase.

- Migrations: Written but Unproven. Prisma migrations exist, but their execution safety during a live production data update remains operationally unproven.

## 3. Operational Status (Not Deployed)

The application is currently operating in a local development state. * Production: Not deployed. * Staging: No Staging environment currently exists or is documented.

## 4. Release Blockers

The following conditions actively prevent TRAK from launching to production:

- UI Redesign Completion: The massive visual overhaul staged on the sync-main branch (specifically the decoupling of the Connect messaging pane) must be finished and cleanly merged into main.

- Staging Deployment: The application must be deployed to a Staging infrastructure that mirrors the target Production environment (including Redis and AWS S3).

- E2E Execution: The Playwright test suite must be successfully executed against the Staging environment.

- Formal UAT Sign-off: Stakeholders must formally test and approve the Staging release before it can be promoted to Production.

## Conclusion

TRAK is architecturally ready, but operationally pending. The code is secure and capable of scaling, but it cannot be released until the UI redesign is finalized and standard deployment verification gates are cleared.